Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 26-11-2025 |
| --- | --- |
| Team ID |  |
| Project Name | Bookstore |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint–1 | User Authentication | USN–1 | As a user, I can sign up and log in securely. | 3 | High |
|  |  | USN–2 | As a user, I can reset my password. | 2 | Medium |
| Sprint–2 | Book Browsing & Wishlist | USN–3 | As a user, I can browse and filter books using genre/author/rating. | 3 | High |
|  |  | USN–4 | As a user, I can add books to a wishlist for later purchase. | 2 | Medium |
| Sprint–3 | Shopping Cart & Checkout | USN–5 | As a user, I can add books to my shopping cart and update quantities. | 3 | High |
|  |  | USN–6 | As a user, I can securely place orders and make payments. | 3 | High |
| Sprint–4 | Reviews & Admin Panel | USN–7 | As a user, I can leave ratings and reviews for purchased books. | 2 | Medium |
|  |  | USN–8 | As an admin, I can add, update and delete book details. | 3 | High |
|  |  | USN–9 | As an admin, I can view and track customer orders. | 2 | Medium |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint–1 | 20 | 6 Days | 1 November 2025 | 1 December 2025 | 31 | 1 December 2025 |
| Sprint–2 | 20 | 6 Days | 3 November 2025 | 4 December 2025 | 31 | 4 December 2025 |
| Sprint–3 | 20 | 6 Days | 5 November 2025 | 6 December 2025 | 31 | 6 December 2025 |
| Sprint–4 | 20 | 6 Days | 7 November 2025 | 8 December 2025 | 31 | 8 December 2025 |