User Acceptance Testing (UAT)

| Date | 05-12-2025 |
| --- | --- |
| Team ID |  |
| Project Name | Bookstore |
| Maximum Marks |  |

Project Overview:

Project Name: Online Bookstore

Description:
 A web-based MERN platform that allows customers to browse books, apply filters, manage wishlists and carts, place orders, track purchases, and leave book reviews. The system includes a dedicated admin panel for book inventory, stock management, category management, order tracking, and secure checkout through a payment gateway.

Project Version: v1.0.0
Testing Period: 2025-11-27 to 2025-12-02

Testing Scope:

- User registration and login

- Book browsing and search filters (genre, author, rating)

- Wishlist and cart management

- Checkout and payment gateway integration

- Order tracking and invoice history

- Review and rating system

- Admin book CRUD operations

- Admin order management

#### Requirements to be Tested:

- As a user, I want to browse and search books easily

- As a user, I want to add books to wishlist and cart

- As a user, I want secure checkout and online payment

- As a customer, I want to leave ratings and reviews

- As an admin, I want to add, edit, and delete books

- As an admin, I want to view and track customer orders

Testing Environment:

### Testing Environment

- URL:

- Credentials:

  - Freelancer:

  - Client:

  - Admin:

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | User Registration | 1. Visit site 2. Click “Sign Up” 3. Fill & submit form | Account created and user redirected to dashboard | Account created and user redirected to dashboard | Pass |
| TC-002 | Login | 1. Visit Login page 2. Enter valid credentials 3. Click Login | User logs in and dashboard appears | User logs in and dashboard appears | Pass |
| TC-003 | Browse Books | 1. Go to Books page 2. Apply filters (genre/author/rating) | Books displayed based on selected filters | Books displayed based on selected filters | Pass |
| TC-004 | Add to Wishlist | 1. Login as user 2. Click “Add to Wishlist” on any book | Book appears in Wishlist page | Book appears in Wishlist page | Pass |
| TC-005 | Add to Cart | 1. Add books to cart 2. Increase/decrease quantity | Cart updates quantities and prices | Cart updates quantities and prices | Pass |
| TC-006 | Checkout & Payment | 1. Go to Cart 2. Click Checkout 3. Complete payment | Order confirmed and invoice generated | Order confirmed and invoice generated | Pass |
| TC-007 | Submit Review | 1. Open purchased book page 2. Submit rating & review | Review displayed on that book page | Review displayed on that book page | Pass |
| TC-008 | Admin Add Book | 1. Login as admin 2. Add book details and save | Book visible in book catalog | Book visible in book catalog | Pass |
| TC-009 | Admin Order Tracking | 1. Login as admin 2. Open Orders page | Orders listed with current status | Orders listed with current status | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to Reproduce | Severity | Status | Additional Feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Error while adding book to cart | 1. Login as user 2. Add book 3. Cart update fails | Medium | Open | Cart update should show validation |
| BG-002 | Price mismatch at checkout | 1. Add multiple books 2. Proceed to checkout | High | Under Review | Total price should be recalculated |

Sign-off:

Tester Name: SOWMIYA M

Date: 06-12-2025

Signature: SOWMIYA M

Notes:

- All test cases should include both positive and negative scenarios

- Testers should provide detailed screenshots and steps when reporting bugs

- Bug tracking must include severity, status, and feedback

- Final sign-off must be done by QA lead or product owner before deployment